## Slide 1: CityMeet Change Management Plan
By Elliot Gong, Alan Mai, Alejandro Vargas, Vivian Casas, Darshan Patel, Isidoro Flores, Deion Stapleton, Siying Chen

## Slide 2: Change Management Overview
Purpose: To ensure efficient and structural concurrency for application changes
Scope: covers new features, enhancements, and modifications
Key Stakeholders: product owner, product manager, scrum master, developers
Objective: Describe how change requests will be handled and outline the people who will be involved in implementing them.

## Slide 3: Roles and Responsibilities in Change Management
Roles | Responsibilities
Client/Stakeholder | Person(s) submitting request
Product Owner | Reviews request and gives precedence to requests based on product needs
Scrum Master | Ensures changes are adopted into Scrum project as smoothly as possible
Developer Team | Implements and tests the changes made

## Slide 4: Process Flow for Change Requests
Client/stakeholder submits change request
Backlog Refinement/Feature Prioritization
Agile team implements change requests into workflow
Software Testing and Validation
Product Owner reviews and validates change requests
Implementation
Software Release
Post-Release Feedback
Project Manager verifies requirements and notifies Agile team